3.3 Planning and Scheduling (PERT Chart)

The project will be completed in sequential phases as shown below.

| Activity | Description | Duration (Days) | Depends On |
| --- | --- | --- | --- |
| A | Requirement Gathering | 3 | - |
| B | System Analysis | 2 | A |
| C | Database Design | 3 | B |
| D | UI Design | 4 | B |
| E | Frontend Development | 8 | D |
| F | Backend Development | 8 | C |
| G | Integration | 4 | E, F |
| H | Testing | 4 | G |
| I | Deployment & Documentation | 3 | H |

PERT Sequence

A → B → C & D → E & F → G → H → I

Event Table

| Event | Trigger | Response |
| --- | --- | --- |
| User Registration | User submits registration form | Account is created |
| User Login | Valid credentials entered | Dashboard is displayed |
| Add Event | Admin submits event details | Event is saved in database |
| Update Event | Admin edits event | Database is updated |
| Delete Event | Admin removes event | Event is deleted |
| Book Ticket | User clicks Book Now | Booking is confirmed |
| Cancel Booking | User cancels booking | Booking status updated |
| Make Payment | User completes payment | Payment recorded |
| Submit Feedback | User submits review | Feedback stored |

Use Case Diagram

Admin:

• Manage Users

• Manage Events

• View Bookings

• Manage Payments

• View Feedback

User:

• Register/Login

• Browse Events

• Book Tickets

• Make Payment

• View Booking History • Submit Feedback